

**Head Office:** A/27, Samarpan Society Near ChowksiWadi, Adajan , Surat –9

Cell: 9825557616

**Website:** https://pragmainfotech.com

**Email ID:**[jay@pragmainfotech.com](mailto:jay@pragmainfotech.com)

**------------------------------------------------------------------------------------------------------------------------------------------**

Quotation For:

Mr. Jimmy **Date: 04/07/2023**

**Subject: Quotation for E-commerce Website**

|  |  |  |
| --- | --- | --- |
| Sr. No. | Work Description | Probable timeline |
| 1. | * Admin panel   + Shirt Categories     - Manage categories   + Manage all products with     - Color options     - Size options     - Size chart     - Description     - Design     - Fabric   + Manage Orders     - Accept / Reject Orders     - Refund or Partial refund.   + Manage Customers     - Customer List     - Enable/ disable customers     - Enable/ disable customer’s reviews   + Manage Discounts and Coupons | 50 working days |
| 2. | Front End Website  Home page   * + - Banner images     - Product image carousel     - Ratings & reviews   + About us     - Details about the business.     - Details about the showroom   + Product Categories   + Product Selection (Men's Shirt)     - Universal Product Search     - Color options     - Size options     - Filters     - Size chart     - Description     - Details     - Ratings & reviews     - Product image carousel     - Add to cart     - Add to wish-list     - Checkout with Payment gateway integration   + Customers registration     - Account Section     - Order history     - Saved Sizes     - Addresses     - Reviews     - Wish List   + Others:     - Track Orders     - Return & Remake Policy     - Help and FAQ's     - Care for Shirts     - Contact Us     - Link Social Pages (fb, Insta, twitter, youtube) | **65 working days** |
| 3. | * + Testing: * Module testing * Integration Testing * End to End testing * Beta Testing | **25 working days** |
| 4. | * + Server: * Hostgator or any of your choice * Technology React + Node.js * Database MongoDB / MySQL   \* Doman name and Server Charges client will bear. |  |
| Total | **Rs. 5,00,000/-** | Approx 5.5 months |

**Payment Terms and Conditions:**

1. 30% advance payment
2. 40% payment after the completion of Admin Panel.
3. 30% payment after the site goes live.
4. 1 year of free support after the site is published.
5. 15% of total development cost for the Annual maintenance charges.